


Bradley Stoke Town Council – 21st October 2026

[bookmark: _Hlk201212773]BRADLEY STOKE TOWN COUNCIL

Full Council

Minutes of the Full Council meeting of Bradley Stoke Town Council held at the Jubilee Centre, Savages Wood Road, Bradley Stoke on 21st October 2026 at 7.00pm. Meeting was livestreamed to YouTube.

PRESENT: Councillors:	Dave Addison
Tom Aditya
Sue Bandcroft
Frederic Contenot
Terri Cullen
Natalie Field
Jenny James (Chair)
Surabhi Miah
Ben Randles
Kulwinder Singh Sappal
Jon Williams

Officers:	Sharon Petela - Town Clerk
Phil Francis-Barber - Deputy Town Clerk/Facilities & Operations Manager
Rachel Pullen – RFO/Finance Manager

1	Submissions from the Public and Councillors

None


2		Apologies for absence
	
Apologies were received from Councillors Roger Avenin, John Bradbury and James Nelson 


3	Applications for Dispensations by Councillors
	
An application has been received from Councillor Surabhi Miah to allow her to take part in discussions and voting relating to 2026/27 Budget and 27/28 Budget/Precept setting process. The Dispensation will run from 21st October 2026 until 9th May 2027.

Councillor Natalie Field proposed that the Dispensation relating to Budget and Precept Setting (as detailed above) be granted to Councillor Surabhi Miah, to run from 21st October 2026 until 9th May 2027, seconded by Councillor Kulwinder Singh Sappal. A vote was taken, 9 in favour, 1 abstention, proposal carried.

Councillor Tom Aditya arrived at this point in the meeting

4	Declarations of Interest

None


5	Announcements by the Chair

· Attended 4th anniversary of Concord Church at Spitfire Hangar, Brabazon and met residents of Bradley Stoke.
· Attended 60th Anniversary of Holy Family RC Church, Patchway with Councillor Roger Loveridge, Mayor of Patchway and met residents of Bradley Stoke.
· Along with the Mayor of Patchway, attended the opening of the Mamas Bristol new centre in Bradley Stoke. This is a great new centre with outstanding facilities.
· Attended the Barn Dance hosted by Bradley Stoke Rotary Club where they raised over £1,000 for “Cots for Tots” Charity, part of the Grand Appeal.
· Fireworks Display & Remembrance Day are both taking place in the new future
· Visited the Community Welcome Space at Baileys Court Activity Centre (the jigsaw of Waterloo Station is progressing).
· Mayor of Bradley Stoke’s Christmas Card competition is in progress. Finalists to be invited to a hot chocolate and mince pie reception with councillors and sponsors prior to Full Council meeting on 18th November (presentations at 6pm).


6	Minutes of Previous Meeting
            
Minutes of meeting held on 16th September 2026 were proposed for acceptance by Councillor Jon Williams and seconded by Councillor Ben Randles, carried unanimously. The minutes were then signed by the Chair as a correct record.

Councillor Roger Avenin had made a few observations linked to the length of time it took for the Brook Way storage containers project to be completed and also where would the funding be coming from for the Baileys Court Activity Centre redevelopment project.

Through the Chair, Councillor Tom Aditya mentioned the Bristol Multi-Faith Forum Diverse Doors Open Day event (further information to be circulated in due course) and also suggested that newspapers could be purchased  for people to read in the Community Welcome Spaces.
  

7	Matters arising from the Minutes of 16th September 2026

7.1 	Update on storage building at Brook Way Activity Centre 

Mains electric has now been installed and just needs connecting, then fire and intruder alarms will be installed. A quick update was given on the history to the project with change of designs for original brick garage (which was very expensive), through various planning applications (one out of control of the Town Council – linked to the disposal of an old container).


7.2	Ongoing projects

[bookmark: _Hlk148022163]7.2.1	Redevelopment/refurbishment of Baileys Court Activity Centre

Officers are continuing to research and gain more information on the café element within the building (including contacting various café provision providers) and will report back to November Full Council meeting. Councillor Surabhi Miah suggested approaching John Lewis as they have funding streams available for community projects.

7.2.2	Residents Survey 

	Residents survey results were circulated, and much discussion then took place on the various survey results.

Actions
· Raw data/free-text responses to be summarised and circulated
· Survey responses to be sent to local police beat team linked to the “Perceived safety during day and at night” section
· Liaise with the Town Council Youth Work Team regarding a youth consultation to ascertain young people’s views and perceptions of the town.

Councillor Surabhi Miah left the meeting at this point

 7.2.3	Introduction of a Community Awards Scheme
	
			7.2.3.1	Mayor of Bradley Stoke Certificate of Appreciation

7.2.3.2	Mayor of Bradley Stoke Certificate of Achievement

Draft scheme and documentation has been circulated.

Following much discussion on the principles, definitions, workings and timings of the overall scheme, Councillor Ben Randles proposed, seconded by Councillor Dave Addison and carried unanimously that the following amendments be made to the documentation:
· Changing the titles to Achievement Award and Community Award
· Including definitions of “achievement” and “community” within the scheme
· Removal of the option for councillors to directly nominate an individual
· Including a reference to the fact that no sitting councillor can be given an award
· For the first year, there will be one Achievement Award and one Community Award for presentation in May 2027 (this can be revisited by future councils)  

Officers were tasked to contact SGC to ascertain how their Community Heroes system works.

7.3	Provision of Multi-Use Games Area (MUGA) at Jubilee Centre
	
The current delay to the project relates to obtaining sign-off for a planning condition concerning Biodiversity Net Gain (BNG). Following changes to government legislation regarding development size thresholds and BNG requirements, the advice received is that the most effective way to bring the project to a conclusion would be to withdraw the existing planning application and submit a new application in accordance with the updated legislation.

Following discussion, Councillor Ben Randles proposed the way forward as detailed above, seconded by Councillor Jon Williams, carried unanimously.

It was proposed by Councillor Kulwinder Singh Sappal and  seconded by Councillor Sue Bandcroft and carried unanimously that, in line with Standing Order 3d, in view of the confidential nature (commercially sensitive information) of the business about to be transacted, agenda item 7.4 is discussed in closed session at the end of the meeting and it is advisable in the public interest that the press and public be temporarily excluded, and they will be instructed to withdraw from the meeting prior to discussion.   
  
7.4	Land in Dewfalls Drive

7.4.1	Update on registration of BSTC land as a village/town green
[bookmark: _Hlk223601419]
To be discussed in closed session at the end of the meeting 

7.4.2	Potential acquisition of piece of land in Dewfalls Drive

To be discussed in closed session at end of the meeting
   
[bookmark: _Hlk232667937]7.5	Appointment of councillor representative on Almondsbury Charity (4-year term) 

Following discussion, Councillor Sue Bandcroft proposed appointing Councillor Tom Aditya as the Bradley Stoke Town Council representative on the Almondsbury Charity (for a four-year term), seconded by Councillor Jenny James, carried unanimously.

7.6	Replacement of wooden multi-play equipment on the Beacon Playscheme

Still awaiting quote from the company who installed the equipment as the rotten wood is covered under warranty. Unfortunately, due to continued anti-social behaviour with people gaining access through the heras fencing, it has proved necessary to completely remove the piece of equipment and this is currently a work in progress. 

7.7	Update on Cricket Wicket Maintenance contract

Ongoing

8	To receive the Minutes of the Finance Committee held on 23rd September 2026 and to deal with matters referred to Council not covered elsewhere on the Agenda

The Minutes of the Finance Committee meeting held on 23rd September 2026 were received. 

9	To receive the Minutes of the Planning & Environment Committee held on 23rd September 2026 and to deal with matters referred to Council not covered elsewhere on the Agenda

The Minutes of the Planning & Environment Committee meeting held on 23rd September 2026 were received. 

10	Updates from South Gloucestershire Council (SGC) Ward Members relevant to Bradley Stoke, Bradley Stoke Town Council (BSTC) Press Spokesperson and BSTC Equalities, Climate & Nature and Armed Forces Councillor Champions and Deputy Champions

· Councillor Terri Cullen – concerns from residents regarding footbridge in Ormonds Close/Nature Reserve + roadworks on Bradley Stoke Way (BSW) + anti-social behaviour at Willow Brook Centre
· Councillor Ben Randles – Ormonds Close/Nature Reserve bridge + traffic lights on BSW and ongoing traffic causing significant delays throughout the town 
· Councillor Dave Addison – SGC Active Travel works ongoing (meeting with SGC senior officers)
· Councillor Sue Bandcroft (Climate & Nature) – Productive community litter pick last weekend with 15 volunteers attending
· Councillor Jenny James (Equalities) – Facilitated harvest collections from Young@Heart and Little Stoke & District Ladies Club, taking tinned food and household items to foodbanks or community larders. Credit given not just for the quantity donated but quality. Both groups have residents from Bradley Stoke who have contributed + first planning meeting for International Women’s Day
· Councillor Terri Cullen (Armed Forces) – One application sent to Assist Plus   

[bookmark: _Hlk144465900]11	Financial Matters

11.1	Authorise Finance Staff Access to Basic Internet Banking

Following the recent recruitment of a new Booking Clerk and the return of Nikki Rich to the Finance Team, both positions require access to the basic Barclays Business Internet system and Nikki.
The access will be view only and will only allow transfers of funds between the Barclays Accounts and will not allow payments to any external bodies or accounts. Such external payments can only be carried out on a separate high security system called Barclays I-Portal which requires coded authorisation from 2 authorised members of staff.

In order to allow members of staff access to the basic internet system to view transactions and transfer money between council’s Barclays accounts, the bank has requested that a Simple Servicing Authority be completed and signed by the Town Clerk and Chair of Council. In order to authorise the authority, Council need to formerly approve the following:  

The Directors considered that it was in the Company’s interest to permit Joanne Rutter and Nikki Rich to be authorised to give instructions to Barclays Bank UK PLC (the Bank) to obtain account information and to make funds transfers between Barclays bank accounts in the Company’s name. This authority excludes making third party payments and borrowing instructions.

The service offerings available to the Individual/Individuals include(s):
• Balance enquiry 
• Order credit books/cheque books
• Funds transfer between Barclays accounts held in the name of Bradley Stoke Town Council	
• General transaction query 
• Statement query/copy statement 
• Confirm authenticity of payments
• Direct Debit/Standing Order query.
	
Once approved the authorised documentation will be sent by special delivery and PIN Sentries will be sent to staff. 

Following discussion, Councillor Kulwinder Singh Sappal proposed authorising the two members of the Finance team (as detailed above), seconded by Councillor Dave Addison, carried unanimously.

11.2	Timetable for 2027/28 Budget Setting

OCTOBER Full Council Meeting – 21/10/26
1. To provide/consider any additional items to be included within the budget in addition to information already provided from The Business Plan and Strategic Planning meeting.
 
The RFO will then calculate an initial 1st budget draft, incorporating any information already agreed and any additional items provided by October Finance to be presented to November Council.  The RFO will work with The Chair of Council and Finance who will both receive the future draft budgets in advance of the meeting for initial agreement and further direction as necessary.
…………………………………………………………………………………………
NOVEMBER Full Council Meeting – 18/11/26
The 1st budget draft will be included within the agenda paperwork and Councillors are advised to study this draft in advance of the meeting. Please refer to the nominal code (stated on the left-hand side of the report) as a reference when discussing a particular budget.  
1. RFO will issue a 1st budget draft for consideration with any new exceptional items highlighted for discussion. 
2. Council will consider the 1st draft and precept level and direct any amendments in readiness for the 2nd draft.

The RFO will calculate the 2nd budget draft incorporating any information provided by November Council to be presented to December Finance and will again work with the Chairs of Council and Finance ahead of the next meeting.  
…………………………………………………………………………………………
DECEMBER Finance Committee Meeting – 23/12/26
The 2nd budget draft will be included within the agenda paperwork and Councillors are advised to study this draft in advance of the meeting. Please refer to the nominal code (stated on the left-hand side of the report) as a reference when discussing a particular budget.  
1.	RFO will issue a 2nd budget draft for consideration with any new exceptional items highlighted. 
2.	Council will consider the 2nd draft and precept level and direct any amendments in readiness for 	the final draft in January.

December Finance will be the final chance to make any major amendments and it is hoped that South  Gloucestershire Council will have issued tax base figures etc at this point although these may not be available until mid-January 2026.
……………………………………………………………………………………
JANUARY Full Council Meeting– 20/01/27 
The final budget draft will be included within the agenda paperwork and Councillors are advised to study this draft in advance of the meeting. Please refer to the nominal code (stated on the left-hand side of the report) as a reference when discussing a particular budget.  
1.	RFO will issue the final budget for adoption as approved figures need to be lodged in early February. This will be the last meeting to make any changes.

The finalised precept figures will be sent to South Gloucestershire Council in early February. 

Councillor Ben Randles proposed the budget setting timetable as detailed above, seconded by Councillor Sue Bandcroft, carried unanimously.

11.3	Repairs and replacement of Jubilee Centre Car Park lighting

1. Purpose of Report
To consider quotations for repairs and replacement of the Jubilee Centre car park lighting and to approve a contractor and funding allocation so that the work can be undertaken ahead of the Council’s fireworks event on 1 November 2026.

2. Background
Quotations have been obtained from Lumin Sports Installations Ltd and A1 Property Maintenance for the replacement of car park lighting heads and associated column works. Lumin has also provided a separate quotation for a lighting column damaged by a contractor; the cost of that separate repair is to be met by the contractor responsible.

3. Quotations for the Main Car Park Lighting Works
The quotations received, with the adjustment to Lumin’s lighting-head quantity requested by officers, are summarised below. All figures exclude VAT.

	Supplier
	Scope quoted
	Price excl. VAT

	Lumin Sports Installations Ltd (Q-0114)
	13 Villa II LED lighting heads (corrected from 12); one 6 m galvanised column; 12 m cherry-picker access; labour to remove an existing column, install the new column and replace the lighting heads.
	£6,320.77

	A1 Property Maintenance
(email quotation)
	12 replacement lighting heads with new photocells; access equipment; excavation and removal of two existing lighting columns.
	£7,890.00


Lumin price adjustment: Original quotation £5,990.78 + one additional Villa II head at £329.99 = £6,320.77 excluding VAT.

Comparison: Lumin is £1,569.23 lower than A1 on the quoted figures. The specifications are not strictly identical: A1 refers to removing two columns, whereas Lumin’s main quotation provides for one new column. The final extent of works should therefore be confirmed before instruction.

4. Separate Contractor-Damaged Lighting Column
Lumin’s separate quotation Q-0115 covers the replacement of a lighting column damaged by a contractor. As a cherry picker is not required for this repair, the £420.00 access-equipment charge is to be deducted from the original quotation of £1,310.89, giving a revised cost of £890.89 excluding VAT. The contractor responsible for the damage is to pay for this work. This sum is separate from the £6,320.77 Council-funded proposal above and is not included in the recommended Council expenditure.

5. Programme and Financial Implications
Lumin has advised that it can complete the lighting works during the week commencing 26 October 2026, ahead of the fireworks event on 1 November. A1 has not confirmed an installation date; its email indicated that availability may prevent the work taking place until November.

The proposed Council expenditure is £6,320.77 excluding VAT, to be charged to nominal code 6046 (Jubilee Centre Grounds Maintenance), with any shortfall to be met from nominal code 5040 (Street Maintenance). Lumin’s quotation is stated to expire on 22 October 2026, and written acceptance of the revised quantity and price should be obtained promptly following Council’s decision.

6. Officer Recommendation
It is RECOMMENDED that Full Council:
Approves the appointment of Lumin Sports Installations Ltd for the main Jubilee Centre car park lighting works at £6,320.77 excluding VAT, subject to written confirmation of the revised quotation for 13 Villa II heads, the full scope of column works and the proposed completion programme;
Approves funding from nominal code 6046 (Jubilee Centre Grounds Maintenance), with any shortfall funded from nominal code 5040 (Street Maintenance); and
Notes the separate contractor-damaged column repair at a revised cost of £890.89 excluding VAT, which is to be paid for by the contractor responsible and does not form part of the Council-funded award.

Following discussion, Councillor Ben Randles acceptance of the officer recommendation as detailed above and appoint Lumin Sports Installations Ltd to carry out the works, seconded by Councillor Natalie Field, carried unanimously.
 
11.4	To approve Bills for payment

The following Bills were approved for payment (and include VAT where appropriate) by Councillor Jon Williams, seconded by Councillor Kulwinder Singh Sappal, carried unanimously.
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	MONTHLY EXPENDITURE - 21st October 2026 - Council

	 

	SUPPLIER PAYMENTS

	 
	A1 Maintenance Ltd
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	01/09/2026
	1812
	JC - Building Maintenance - Sept 2026
	417.35
	83.47
	500.82

	01/09/2026
	1812
	JC Office - Building Maintenance Sept 2026
	83.47
	16.69
	100.16

	01/09/2026
	1812
	BC - Building Maintenance - Sept 2026
	746.67
	149.33
	896.00

	01/09/2026
	1812
	BW - Building Maintenance - Sept 2026
	405.26
	81.05
	486.31

	01/09/2026
	1812
	JC Changing Rm - Building Maintenance - Sept 2026
	350.58
	70.12
	420.70

	01/09/2026
	1812
	Skate Park - Building Maintenance - Sept 2026
	86.50
	17.30
	103.80

	01/10/2026
	1825
	JC - Building Maintenance - Oct 2026
	417.35
	83.47
	500.82

	01/10/2026
	1825
	Office - Building Maintenance - Oct 2026
	83.47
	16.69
	100.16

	01/10/2026
	1825
	BC - Building Maintenance - Oct 2026
	746.67
	149.33
	896.00

	01/10/2026
	1825
	BW - Building Maintenance - Oct 2026
	405.26
	81.05
	486.31

	01/10/2026
	1825
	JC CR - Building Maintenance - Oct 2026
	350.58
	70.12
	420.70

	01/10/2026
	1825
	Skate Park - Building Maintenance - Oct 2026
	86.50
	17.30
	103.80

	05/10/2026
	1825
	BC - Emergency Light Fix
	260.00
	52.00
	312.00

	 
	Account Totals:
	4439.66
	887.92
	5327.58

	 
	ACORN HEALTH & SAFETY LTD
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	08/10/2026
	INV-053244
	Youth - First Aid Training
	105.00
	21.00
	126.00

	 
	Account Totals:
	105.00
	21.00
	126.00

	 
	AMBIENCE LANDSCAPES LTD
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	30/09/2026
	26024
	Street Maintenance - Sept 2026
	1395.00
	279.00
	1674.00

	 
	Account Totals:
	1395.00
	279.00
	1674.00

	 
	AVON SPORTSGROUND MAINTENANCE CO
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	30/09/2026
	SI-823878
	BC - Bowls Maintenance & Materials - Sept 2026
	525.83
	105.17
	631.00

	 
	Account Totals:
	525.83
	105.17
	631.00

	 
	Water2Business
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	25/09/2026
	11680097
	BW Water 24/03-24/09/26
	311.19
	0.00
	311.19

	22/09/2026
	13227560
	JC Water 18/03-24/09/2026
	1540.94
	0.00
	1540.94

	22/09/2026
	11612883
	JC CR Water 18/03-21/09/2026
	468.04
	0.00
	468.04

	 
	Account Totals:
	2320.17
	0.00
	2320.17

	 
	CIRCADIAN TRUST 
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	02/10/2026
	15673
	Skate Park Electricity - July - Sept 2026
	198.80
	39.76
	238.56

	 
	Account Totals:
	198.80
	39.76
	238.56

	 
	Dynamite Fireworks
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	11/10/2026
	2026/0158
	2026 Fireworks final payment
	4125.00
	825.00
	4950.00

	 
	Account Totals:
	4125.00
	825.00
	4950.00

	 
	Gary Woodland
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	30/09/2026
	INV201904533
	Youth Support - Tues Sept 2026
	287.21
	0.00
	287.21

	30/09/2026
	INV201904534
	Youth Support Thurs Sept 2026
	327.60
	0.00
	327.60

	 
	Account Totals:
	614.81
	0.00
	614.81

	 
	KN Office Supplies Ltd
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	24/09/2026
	71032
	Staff - Wellington Boots
	17.43
	0.00
	17.43

	07/10/2026
	72144
	BC - Notice Board Elm Room
	49.99
	10.00
	59.99

	 
	Account Totals:
	67.42
	10.00
	77.42

	 
	Magic Cleaning Solutions Ltd
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	13/10/2026
	I28947
	JC - Toilet Roll, Black Bags & Blue Roll
	50.44
	10.10
	60.54

	02/10/2026
	I28882
	JC - Hand Soap, Hand Towels & Lufragerm
	51.42
	10.28
	61.70

	24/09/2026
	I28791
	JC - Hand Soap & Hand Towels
	40.81
	8.16
	48.97

	 
	Account Totals:
	142.67
	28.54
	171.21

	 
	ONE OFF SUPPLIERS - BY INTERNET PAYMENT
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	06/10/2026
	2361
	Cotswold First Aid - CPR Training Youth Sessions
	150.00
	30.00
	180.00

	10/10/2026
	E2991
	Dale Clements - BC - Removal & Fitting of Glass Window
	205.00
	41.00
	246.00

	09/10/2026
	2026/27
	J. Rutter - Refund Staff Flu Jab
	17.47
	0.00
	17.47

	04/10/2026
	2026/27
	M. Fletcher Winterbourne Allotment Fund 26/27
	40.00
	0.00
	40.00

	12/09/2026
	2026/27
	J. Reeman - Patchway Allotment Fund 26/27
	20.00
	0.00
	20.00

	01/10/2026
	2026/27
	D. Emery - Winterbourne Allotment Fund 26/27
	40.00
	0.00
	40.00

	25/09/2026
	2026/27
	A. Randall - Blakeney Allotment Fund 26/27
	40.00
	0.00
	40.00

	07/10/2026
	2026/27
	R. Pullen refund Special Delivery Postage Charge
	10.35
	0.00
	10.35

	14/09/2026
	144/26/24
	Bristol Bound - Office Binding of Minutes - Collection & Delivery
	201.00
	0.00
	201.00

	 

	 
	Shield Fire & Security Ltd
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	23/09/2026
	13641
	JC - Replacement Camera on CR / Overflow CP
	393.26
	78.65
	471.91

	22/09/2026
	13626
	Office - Shutter Repair
	165.00
	33.00
	198.00

	28/09/2026
	13687
	Office - Replace Motor on Roller Shutter
	627.00
	125.40
	752.40

	 
	Account Totals:
	1185.26
	237.05
	1422.31

	 
	SOLTECH IT LTD
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	25/09/2026
	36835
	Cyber Security Email Services 30/10-29/12/26
	114.00
	22.80
	136.80

	25/09/2026
	36833
	Microsoft 365 Email - Oct 2026
	278.70
	55.74
	334.44

	25/09/2026
	36834
	Microsoft Cloud back up 25/10-24/12/26
	73.50
	14.70
	88.20

	25/09/2026
	36832
	IT Support 23/10-22/12/26
	140.00
	28.00
	168.00

	05/10/2026
	37007
	Office - Hp Laptop for Event Support Officer
	599.00
	119.80
	718.80

	 
	Account Totals:
	1205.20
	241.04
	1446.24

	 
	SOUTH GLOUCESTERSHIRE COUNCIL
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	04/10/2026
	3900078421
	BW - Annual Premises License 04/10/26-03/10/27
	180.00
	0.00
	180.00

	06/10/2026
	3900078504
	Management Training Programme - P. Francis-Barber & G. Allen
	1800.00
	0.00
	1800.00

	 
	Account Totals:
	1980.00
	0.00
	1980.00

	 
	TWO THIRDS .CO.UK
	 

	Date
	Ref
	Details
	Net Amount
	Tax Amount
	Gross Amount

	30/09/2026
	1711
	Website Support Q2 2026/27 - Additionals
	603.00
	120.60
	723.60

	01/10/2026
	1712
	Website Support Q3 26/27 
	449.00
	89.80
	538.80

	 
	Account Totals:
	1052.00
	210.40
	1262.40

	 
	Supplier Totals:
	20080.64
	2955.88
	23036.52



12	To deal with Miscellaneous Matters

	12.1	Recommendations from 2026 Strategic Planning Meeting
		
All recommendations from this year’s Strategic Planning meeting  held on 28th September 2026 have been circulated (see Appendix A)

12.1.1 	South Gloucestershire Council (SGC) Local Choice and Special Expenses

Recommendation that BSTC  keeps the SGC Local Choice and Special Expenses under review for the forthcoming year.

12.1.2 Further development of the community wellbeing space at Brook Way Activity Centre 

Recommendation that BSTC explores further development opportunities for the community wellbeing space at Brook Way Activity Centre. 

12.1.3 Provision of a repair café or ‘fix fest’ event which could be included as part of next year’s Community Festival as well as a regular session

Recommendation that BSTC focuses on the provision of a regular repair cafe for the local community which could form part of the forthcoming community welcome spaces 

12.1.4 	Installation of outdoor games table (for chess etc) and possible concrete table tennis table at BSTC sites

Recommendation that BSTC costs up purchase and installation of games tables and a concrete table tennis table for the sites.

12.1.5 	Installation of bike repair kits along the cycle paths

Recommendation that BSTC investigates the provision of cycle kits which can be installed alongside the cyclepath in Bradley Stoke.

12.1.6 Provision of dementia exercise sessions in the local community (including other neurological conditions such as Parkinson’s Disease) 
Recommendation that BSTC explores working with the local organisation to provide dementia exercise sessions in the local community (including other neurological conditions such as Parkinson’s Disease) 
 
12.1.7 Resurfacing of Brook Way Activity Centre car park and entrance road 

Recommendation that BSTC obtains quotes for resurfacing of the entrance driveway and car park at Brook Way Activity Centre, with the Doctor’s surgery being approached to ascertain if they are willing to contribute towards the costs.

12.1.8 Installation of commemorative plaques for opening of Bradley Stoke skatepark, overflow car park at Brook Way Activity Centre and leisure equipment on Jubilee Green

Recommendation that BSTC considers whether to install commemorative plaques for the opening of Bradley Stoke skatepark, the overflow car park at Brook Way Activity Centre and the leisure equipment on the Jubilee Green.

12.1.9 Rewilding areas around the town and creation of mini community nature reserves in residents gardens

Recommendation that BSTC investigates rewilding of areas within the town and a project to empower local residents to create mini community nature reserves in their gardens.

12.1.10 Purchase and installation of BSTC flag for guest flagpole at Jubilee Centre 

Recommendation that BSTC explores the purchase and installation of a BSTC flag with the Town Council logo which may or may not include the BSTC Mission Statement. 

Following discussion Councillor Ben Randles proposed acceptance of the recommendations detailed in 12.1.1 – 12.1.10 above, seconded by Councillor Tom Aditya, carried unanimously.

12.2	Approval of template for business sponsorship for Town Council events and activities

Potential documentation for a sponsorship template for BSTC events and activities has been circulated (see Appendix B)

Following much discussion linked to types of different businesses who might be suitable to approach for sponsorship, Councillor Kulwinder Singh Sappal proposed adoption of the sponsorship template as circulated plus adding in a reference to suitable sponsorship in the BSTC Healthy, Ethical and Sustainable Procurement Guidelines document, seconded by Councillor Tom Aditya, carried unanimously.

13	To note the dates of forthcoming meetings 

[bookmark: _Hlk97802497]	13.1		26 October       		Leisure, Youth & Amenities Committee	
	13.2		28 October 	        	Finance Committee	
	13.3		28 October   	         	Planning & Environment Committee
	13.4		9 November   	 	Staffing Committee
	13.5		18 November 	 	Full Council

Agenda item 7.4 was then discussed within closed session due to the confidential (commercially sensitive information) nature of the matter.

7.4	Land in Dewfalls Drive

7.4.1	Update on registration of BSTC land as a village/town green

As this is currently with SGC for decision and this could take 12-18 months, Councillor Ben Randles proposed that this is removed from the agenda going forward, seconded by Councillor Kulwinder Singh Sappal, carried unanimously.

7.4.2	Potential acquisition of piece of land in Dewfalls Drive

Business Case for the Acquisition of Land

1. Purpose of the Business Case
The purpose of this business case is to consider whether Bradley Stoke Town Council (“the Council”) should acquire the freehold interest in pieces of land in Dewfalls Drive, Bradley Stoke.

The proposed acquisition is being considered in accordance with the Council’s Land Acquisition Policy, which provides a framework for the identification, assessment and purchase of land where ownership would support the Council’s objectives and provide a long-term benefit to the local community.

2. Background
The land known as land in Dewfalls Drive is currently within private ownership following sale by auction in 2025. The land is approximately 0.047 hectare and is currently used as public open space.

[image: A map of a neighbourhood]

The Council has an opportunity to acquire the land for an unnegotiated sum, subject to satisfactory legal, valuation and other due diligence.

The acquisition would provide the Council with greater control over the future use, management and maintenance of the land and would help protect the land for the benefit of the local community.

3. Strategic Fit
The proposed acquisition supports the Council’s wider objectives of:
· protecting and enhancing community assets;
· safeguarding land of local importance;
· providing and maintaining open space and recreational opportunities;
· responding to the needs and aspirations of Bradley Stoke residents;
· supporting the Council’s long-term financial and asset management objectives; and
· ensuring that land which provides community benefit can be appropriately managed in the future.
Ownership would also give the Council greater flexibility to determine the future use of the land, subject to planning and other relevant legal requirements.

4. Link to the Land Acquisition Policy
The proposed acquisition has been assessed against the principles contained within the Council’s Land Acquisition Policy.

Community Benefit
The acquisition would provide a direct and identifiable benefit to the residents of Bradley Stoke by securing the future of the piece of land.

Strategic Need
The land is considered to be of strategic importance because it has been used by the local community as a recreational space for many years.

Financial Considerations
The Council must consider the purchase price together with all associated costs, including:
· legal and conveyancing fees;
· valuation/survey costs;
· Land Registry fees;
· Stamp Duty Land Tax, where applicable;
· any required searches;
· ongoing maintenance and management costs; and
· any other costs associated with the acquisition.

A full financial assessment should therefore consider both the initial capital expenditure and the ongoing revenue implications of ownership.

Risk Assessment
The Council should undertake appropriate due diligence before completing the purchase, including consideration of:
· ownership and title;
· boundaries;
· rights of way and other easements;
· restrictive covenants;
· planning considerations;
· contamination or previous land use;
· ground conditions;
· maintenance requirements;
· insurance and liability;
· potential future development or disposal restrictions; and
· any other legal or financial liabilities.

Value for Money
The Council should satisfy itself that the proposed purchase represents reasonable value for money when considered against the land’s current use, potential future use, community benefit and long-term strategic value. An independent valuation should be obtained where considered appropriate.

5. Proposed Use of the Land
Following acquisition, the Council proposes to use/manage the land for public open space/recreation.

The Council would retain control over the land and could consider appropriate improvements or alternative community uses in the future, subject to available funding, consultation and any necessary approvals.
Any future works would be considered separately and would not automatically form part of the proposed acquisition.

6. Financial Implications
The proposed purchase price and estimated additional unknown acquisition costs are currently unknown:

	Cost
	Estimated Amount

	Purchase price
	

	Legal fees
	

	Valuation/survey
	

	Searches/registration
	

	Stamp Duty Land Tax
	

	Other costs
	

	Total estimated acquisition cost
	



It should be noted that this is currently no budget allocated for this purchase

The Council should also recognise that ownership will create an ongoing financial responsibility for the land. Estimated annual maintenance and management costs are unknown as these may vary depending on the condition and future use of the site.

7. Benefits of Acquisition
The principal benefits are:
1. Long-term protection of the land for the benefit of the community.
2. Greater control over the land and its future management.
3. Protection from potential alternative uses, subject to the Council’s legal powers and planning considerations.
4. Potential future community opportunities that may not be available while the land remains privately owned.
5. Greater certainty over maintenance and management of the site.
6. Potential long-term asset value for the Council.
7. Alignment with the Council’s objectives and Land Acquisition Policy.

8. Risks of Not Acquiring the Land
If the Council does not proceed with the acquisition:
· the land may be sold to another party;
· the Council may have limited or no control over its future use;
· the current community benefit may be lost or reduced;
· future opportunities to acquire the land may not arise again; and
· the Council may incur greater costs if it subsequently seeks to secure alternative land for a similar purpose.

These risks should be balanced against the financial commitment and ongoing responsibilities associated with ownership.

9. Consultation
Where appropriate, the Council may wish to undertake consultation with residents and relevant community organisations regarding the future use and management of the land.

Any consultation should be proportionate to the proposed acquisition and should not delay the purchase where there is a risk that the opportunity to acquire the land may be lost.
10. Recommendation
It is recommended that Full Council:
1. Considers the principle of the acquisition of the piece of land in Dewfalls Drive for a purchase price of up to £TBC, subject to satisfactory due diligence and legal advice.
2. Confirms that the proposed acquisition is consistent with the Council’s Land Acquisition Policy and wider strategic objectives.
3. Authorises the Town Clerk/appropriate officer to undertake the necessary legal, valuation and other due diligence required to progress the acquisition.
4. Approves expenditure of up to £TBC for associated acquisition costs, in addition to the purchase price, from identified budget tbc.
5. Delegates authority to Town Clerk/appropriate officer, in consultation with the Chair of Council and/or relevant Committee Chair, to complete the acquisition provided that the agreed financial limit is not exceeded and the due diligence is satisfactory.
6. Notes that any future proposals for the development, improvement or change of use of the land will be brought to Council for separate consideration and approval where required.

11. Conclusion
The proposed acquisition represents an opportunity for Bradley Stoke Town Council to secure ownership and long-term control of piece of land in Dewfalls Drive, Bradley Stoke. The purchase should be considered not only as an immediate expenditure but as a long-term asset decision. 

Subject to satisfactory due diligence, valuation and confirmation of funding, acquisition would provide the Council with greater control over the land and enable it to protect and maximise its community benefit for current and future residents.

The proposal is therefore presented for consideration under the Council’s Land Acquisition Policy.

Councillor Frederic Content left the meeting at this point

Following much discussion on the positives and negatives, Councillor Dave Addison proposed that the business case has been met and negotiation be initiated by officers with a confidential ceiling figure being agreed (excluding legal costs), with there being no identified budget, any expenditure would need to be applied against the Contingent Reserve Budget (nominal code 3090) with the aim of it being repaid from any available year end surplus, seconded by Councillor Kulwinder Singh Sappal. A vote was taken, 6 in favour, 3 against, proposal carried.  
  


The Meeting closed at 9.03pm









APPENDIX A

NOTES FROM STRATEGIC PLANNING MEETING – 28th September 2026

Present:	Councillors:	Tom Aditya 
Dave Addison
Sue Bandcroft
John Bradbury
Natalie Field
Jenny James
James Nelson
				Ben Randles
				Kulwinder Singh Sappal
Jon Williams 

		Officers:	Sharon Petela (Town Clerk)
				Rachel Pullen (RFO/Finance Manager)
Phil Francis-Barber (Facilities & Operations Manager/Deputy Town Clerk)
Angela Athay-Hunt (Youth Work – Team Leader)
Raphaela Boghi (Projects & Events Officer)

WELCOME & INTRODUCTION
Councillor Jenny James (Chair of Council) welcomed everyone to the informal meeting.

Strategic Planning is Council's process of defining its forward strategy or direction and making decisions on allocating its resources to pursue this strategy, including its capital and people. This is a process for determining where an organisation is going over the next year or more typically 5 years (long term). 

In order to determine where it is going, council needs to know exactly where it stands, then determine where it wants to go and how it will get there. The results then feed directly into:
 
1. Future budgets: Council will be establishing the 2027/28 budget from October 2026 for final approval in January 2027.
2.	Forward Plan: Council review the updated Forward Plan in January 2027 for final approval in March 2027 – this includes the 5-year rolling budget.

1.	APOLOGIES
Apologies have been received from Councillors Frederic Contenot, Terri Cullen and Dayley Lawrence and Gillian Allen (Activities Centre Supervisor)

2.	STRATEGIC PLANNING

2.1 CURRENT POSITION
The current 5 Year Budget Plan as at 06.08.26 has been circulated (see Appendix A) - currently only a four-year projected budget completed (fifth year to be added in due course). 

Discussion took place on the budget position this time last year and the budget differences going forward including the significant deficit for 2029/2030. Discussions on staffing levels, inflationary budgets, election reserves, solar panel payback, additional funding streams (including youth funding), sponsorship opportunities and other external funding including Section 106. Review of budgets will form part of Precept setting for the forthcoming year. Councillors commented that all initiatives ideally should be completed during the life of the council who has suggested the various projects and ideas.
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2.2 – 2.4 FUTURE DIRECTION + ACHIEVING OBJECTIVES + BUDGET IMPACT

South Gloucestershire Council (SGC) Local Choice and Special Expenses
Discussion took place on the SGC Local Choice and Special Expenses invitation to join the Wave One of the Local Choice and Special Expenses Policy to take on the management of local services in Bradley Stoke (from financial year starting in April 2027). The Town Clerk then met with a senior officer in SGC. Questions asked in the meeting included:
· Fennel Drive Play Area – date of condition survey and condition of equipment as report received from SGC states equipment had an expected end of life on 31/03/2017. 
· Over 270 separate pieces of grass/verges in town – have they all been checked for SGC ownership as main maps are still incorrect as land in Dewfalls Drive still showing as within SGC ownership
· What would happen to the Nature Reserve if the Town Council do not take it on eventually – how could SGC actually close a Nature Reserve  
· Have all the trees within the “low maintenance woodland areas” had condition surveys done on them and what does this definition actually mean

In light of the current uncertainty and potential anomalies regarding numerous areas in Bradley Stoke, the Town Council chose not to opt into Wave 1 and have notified SGC accordingly. 

Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC  keeps the SGC Local Choice and Special Expenses under review for the forthcoming year.

Further development of the community wellbeing space at Brook Way Activity Centre 
The Mindful Tai Chi sessions have been very well attended, whereas the walks were not popular. It would be good to continue the development of this valuable resource to help mitigate isolation and loneliness within the local community, especially as outdoor activities are good for mental health. The next area to be explored is the development of a community gardening group working with One Planet Matters.

Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC explores further development opportunities for the community wellbeing space at Brook Way Activity Centre. 

Provision of a repair café or ‘fix fest’ event which could be included as part of next year’s Community Festival as well as a regular session
This has been under consideration for some while but has been on the backburner due to other work pressures and commitments  
	
Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC focuses on the provision of a regular repair cafe for the local community which could form part of the forthcoming community welcome spaces. 

Installation of outdoor games table (for chess etc) and possible concrete table tennis table at BSTC sites
It was suggested that members of the community would benefit from the installation of outdoor games tables (for chess etc.) with one being installed at each activity centre. It would also be worth investigating costings for the purchase and installation of a concrete table tennis table. 

Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC costs up the purchase and installation of games tables and a concrete table tennis table for the sites.
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Installation of bike repair kits along the cycle paths
Now that the cyclepaths have almost been completed, some areas have robust cycle repair kits available for use by local cyclists along the cyclepaths. These kits include bike pumps, spanners etc. which are secured to the installation so they cannot be stolen.
   
Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC investigates the provision of cycle kits which can be installed alongside cyclepaths in the town.

Provision of dementia exercise sessions in the local community (including other neurological conditions such as Parkinson’s Disease) 
The Town Council has been approached by an organisation who provides fun, age and dementia friendly seated movement programmes to music through Sport England, Lottery Funding as part of the British Gymnastic Foundation Love to Move initiative. Officers are keen to explore whether this is something which the Town Council could offer to the local community.
 
Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC explores working with the local organisation to provide dementia exercise sessions in the local community (including other neurological conditions such as Parkinson’s Disease). 
 
Resurfacing of Brook Way Activity Centre car park and entrance road 
The entrance driveway to Brook Way Activity Centre is in need of resurfacing along with the site car park. 

Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC obtains quotes for resurfacing of the entrance driveway and car park at Brook Way Activity Centre, with the Doctor’s surgery being approached to ascertain if they are willing to contribute towards the costs.

Installation of commemorative plaques for opening of Bradley Stoke skatepark, overflow car park at Brook Way Activity Centre and leisure equipment on Jubilee Green
Not all Town Council facilities, installations or equipment have commemorative plaques highlighting who and when they were opened.

Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC considers whether to install commemorative plaques for the opening of Bradley Stoke skatepark, the overflow car park at Brook Way Activity Centre and the leisure equipment on the Jubilee Green.

Rewilding areas around the town and creation of mini community nature reserves in residents gardens
A local resident attended a recent BSTC Planning & Environment committee meeting and suggested a programme of rewilding throughout the town. This could be combined with the creation of mini community nature reserves within local residents gardens.

Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC investigates rewilding of areas within the town and a project to empower residents to create mini community nature reserves in their gardens.
	
Purchase and installation of BSTC flag for guest flagpole at Jubilee Centre 
The guest flagpole at the Jubilee Centre is left empty for a large part of the year, so it would make sense to invest in a BSTC flag (logo and possibly including the Mission Statement) which could be flown on this flagpole.
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Following discussion, councillors agreed to “RECOMMEND to Full Council” that BSTC explores the purchase and installation of a BSTC flag with the Town Council logo which may or may not include the BSTC Mission Statement. 

SUMMARY OF RECOMMENDATIONS TO BE CONSIDERED BY FULL COUNCIL ON 21st OCTOBER 2026

1. South Gloucestershire Council (SGC) Local Choice and Special Expenses
Councillors agreed to “RECOMMEND to Full Council” that BSTC  keeps the SGC Local Choice and Special Expenses under review for the forthcoming year.

2. Further development of the community wellbeing space at Brook Way Activity Centre 
Councillors agreed to “RECOMMEND to Full Council” that BSTC explores further development opportunities for the community wellbeing space at Brook Way Activity Centre. 

3. Provision of a repair café or ‘fix fest’ event which could be included as part of next year’s Community Festival as well as a regular session
Councillors agreed to “RECOMMEND to Full Council” that BSTC focuses on the provision of a regular repair cafe for the local community which could form part of the forthcoming community welcome spaces 

4. Installation of outdoor games table (for chess etc) and possible concrete table tennis table at BSTC sites
Councillors agreed to “RECOMMEND to Full Council” that BSTC costs up purchase and installation of games tables and a concrete table tennis table for the sites.

5. Installation of bike repair kits along the cycle paths
Councillors agreed to “RECOMMEND to Full Council” that BSTC investigates the provision of cycle kits which can be installed alongside the cyclepath in Bradley Stoke.

6, Provision of dementia exercise sessions in the local community (including other neurological conditions such as Parkinson’s Disease) 
Councillors agreed to “RECOMMEND to Full Council” that BSTC explores working with the local organisation to provide dementia exercise sessions in the local community (including other neurological conditions such as Parkinson’s Disease) 
 
7. Resurfacing of Brook Way Activity Centre car park and entrance road 
Councillors agreed to “RECOMMEND to Full Council” that BSTC obtains quotes for resurfacing of the entrance driveway and car park at Brook Way Activity Centre, with the Doctor’s surgery being approached to ascertain if they are willing to contribute towards the costs.

8. Installation of commemorative plaques for opening of Bradley Stoke skatepark, overflow car park at Brook Way Activity Centre and leisure equipment on Jubilee Green
Councillors agreed to “RECOMMEND to Full Council” that BSTC considers whether to install commemorative plaques for the opening of Bradley Stoke skatepark, the overflow car park at Brook Way Activity Centre and the leisure equipment on the Jubilee Green.

9. Rewilding areas around the town and creation of mini community nature reserves in residents gardens
Councillors agreed to “RECOMMEND to Full Council” that BSTC investigates rewilding of areas within the town and a project to empower local residents to create mini community nature reserves in their gardens.

10. Purchase and installation of BSTC flag for guest flagpole at Jubilee Centre 
Councillors agreed to “RECOMMEND to Full Council” that BSTC explores the purchase and installation of a BSTC flag with the Town Council logo which may or may not include the BSTC Mission Statement. 

APPENDIX B
Sponsorship opportunity
[Event name]
Dear [contact name],
Bradley Stoke Town Council runs free events that bring our community together all year round. We are looking for local businesses to help make [event name] happen, and we would love [business name] to be part of it.
In return, we will make sure residents know who helped. It is a simple way to show your business cares about Bradley Stoke and to be seen by the people who live and spend locally.
About the event
	Event
	[Event name]

	Date and time
	[Date, time]

	Venue
	[Venue]

	What happens
	[One or two sentences on what the event is]

	Who comes
	[Expected number of people and who they are, e.g. families, older residents]


Why get involved
1. Be seen by local residents, families and community groups in Bradley Stoke
1. Show your support for a free event that makes a real difference locally
1. Get recognition across council posters, social media and on the day
1. Build goodwill with the community you serve and employ
Sponsorship packages
	Package
	Contribution
	What you get

	Headline sponsor
	[£ amount]
	[Benefits, e.g. name on event title, logo on all publicity, banner on the day]

	Supporting sponsor
	[£ amount]
	[Benefits, e.g. logo on posters and a thank you social post]

	Community friend
	[£ amount]
	[Benefits, e.g. name on our thank you post and website]

	In-kind support
	Goods, prizes or services
	[Benefits, e.g. thank you social post and mention on the day]


Amounts exclude VAT. We are happy to talk about a package that suits you.
Good to know
1. Sponsorship may be tax deductible as a business marketing expense. Please check with your accountant.

APPENDIX B
1. Your support recognises the event. It does not mean the council endorses your products or services.
1. Everything we agree will be confirmed in a short letter before anything is announced.
1. After the event, we will send you photos and a short note on how it went.
Next steps
If you would like to get involved, or just want a quick chat, please get in touch by [deadline date].
	Contact
	[Name, job title]

	Email
	[Email]

	Phone
	[Phone]


Thank you for considering supporting your local community.
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